Meeting time: 10/26/23 5:30-6:30pm

Meeting Place: Zachary

Meeting Attendance:

Agenda

1. Discuss Frontend and backend frameworks (3 minutes)
2. Discuss how frontend and backend will be split up (3 minutes)
   1. GitHub Commit/Merge/Branch rule discussion
3. Determine our Sprint 1 Goals (10 minutes)
4. Determine our User Stories for Sprint 1 (10 minutes)
5. Assigning User Story points to the user stories (5 minutes)
6. Breaking the user stories up into tasks (10 minutes)
7. Assign user stories and assignments to individuals (5 minutes)
   1. Dallas:
   2. Min:
   3. Chandler:
   4. Samad
8. Review Upcoming assignments and what needs to be done outside of the completing the user stories for sprint 1 (5 minutes)
   1. GitHub Release 1 - <https://canvas.tamu.edu/courses/252242/assignments/1759409>
      1. Even/Regular Commits
      2. Code Style
   2. Written Materials - <https://canvas.tamu.edu/courses/252242/pages/project-3-sprint-written-materials-guidelines>
      1. Basic scrum agenda to use ~10min after class/lab
      2. Planning/Retrospective Days/Times
9. Discuss when to hold next full meeting (4 minutes)
10. Discuss any lingering questions or concerns (Any time remaining)