Meeting Time: 11/2/2023 5:40-6:10  
Location: Online (Discord)  
Attendance: Dallas Coggins, Chandler Stanchfield, Min Sithu Maung, Samad Alnawaz  
  
Agenda

Minutes taken by Dallas Coggins

* What went right and wrong during the previous sprint? (10 minutes)
  + Right
    - We managed to get a lot done in a little time.
    - We learned the frameworks and technology we set out to use, giving a solid foundation going into the future.
    - We gained valuable experience working under a time constraint in a new type of scheduling methodology.
  + Wrong
    - The lack of understanding about the deadline and timeline of the sprint and when it should be done caused a lot of unnecessary stress and crunch due to it messing with our plans and understanding of how much time we had to do what we set out to do.
    - We failed to correctly calculate how long it would take to learn and understand the technologies we set out to use.
    - We failed to properly set up the backend because of our lack of understanding on how to host dynamic sites vs static sites.
* What changes (if any) need to be made regarding procedure? (10 minutes)
  + We need to have more consistent communication
    - Daily check in messages even outside of the daily class meetings,
  + More consistent work on the project throughout the sprint instead of right before the deadline
* What adjustments might need to be made to the product backlog? (10 minutes)
  + Add a user story about backend hosting
    - As a user of the site, I want the site to reflect the currently accurate menu dynamically.
    - As a manager of the restaurant, I want to be able to change the database through the website.
  + Add a user story about the weather API
    - As a user, I want to know what the weather is near the store where I am picking up the food.