Meeting Time: 11/21/2023 10:00am-10:15am  
Location: Online (Discord)  
Attendance: Dallas Coggins, Chandler Stanchfield, Min Sithu Maung, Samad Alnawaz  
  
Agenda

Minutes taken by Dallas Coggins

* What went right and wrong during the previous sprint? (10 minutes)
  + Right
    - Did a better job of getting the tasks split and handled
    - Got more stuff done ahead of time
  + Wrong
    - Trouble with the merges and the json files
    - Bug with items that went unnoticed
      * Broke on the server side?
      * Need to improve testing with regards to server side
    - Problem with doing things last minute, need more time to test
    - Break up tasks into smaller tasks for the story points
    - Need to figure out how to consolidate styles when people are working on two different functionalities
* What changes (if any) need to be made regarding procedure? (10 minutes)
  + Problem with doing things last minute, need more time to test
  + Break up tasks into smaller tasks for the story points
  + Need to figure out how to consolidate styles when people are working on two different functionalities
  + Try to implement functionality in different react components to avoid issues with merges
* What adjustments might need to be made to the product backlog? (10 minutes)
  + Removed manager see menu
  + Removed Cashier vs customer page, reworked tasks into same order page with different functionality depending on sign in status
  + Break up remaining API tasks